Appointment Service — Jira Story

Copy-paste ready  ·  Phase 6  ·  Smart Hospital & Patient Management System

# Before you paste

| Jira field | Value |
| --- | --- |
| Project | UST-HealthCare (KAN) |
| Work type | Task |
| Summary | Appointment Service - Endpoints, Tests and Pull-Request Readiness |
| Description | Everything between the two red markers below |
| Labels | Leave empty |
| Assignee | Leave empty |
| Priority | High (optional) |

- Jira → KAN → + Create → work type Task.

- Paste the Summary from the table above.

- Select everything between COPY FROM HERE and COPY TO HERE, copy, and paste it into Description.

- Check the endpoint list pasted as bullets (it is written as bullets so it pastes cleanly).

- Leave Labels and Assignee empty. Click Create (or create in To Do and move to Ready for Devin if that trigger is configured).

- Within ~1 minute: Devin → Automations → Events shows "Created KAN-n"; within 5–10 minutes Devin posts its plan on the ticket. Reply "Plan approved" once you have checked it.

✂  COPY FROM HERE  —  paste into the Jira Description

Objective

Build Phase 6 of the Smart Hospital & Patient Management System: the Appointment Service (booking lifecycle, rescheduling, cancellation and concurrency-safe booking integrity) as an independent FastAPI microservice under services/appointment-service, following the conventions of services/identity-service. Deliver working endpoints, automated tests and a review-ready pull request, following the governed workflow in docs/workflow/governed-sdlc.md.

Part 1 - Analysis and Plan (before editing code)

- Read AGENTS.md, Smart_Hospital_Repository_Rules.md, docs/workflow/governed-sdlc.md, the root README.md, services/identity-service and services/scheduling-service.

- Post a concise plan as a comment on this Jira issue BEFORE writing code: assumptions, files to add, API with roles per endpoint, data model and migration, concurrency approach, feature flag and rollback approach, dependencies, security implications and test plan.

- Then STOP and wait for a "Plan approved" reply before creating or editing any files.

Part 2 - Build

- Python 3.12+, FastAPI, Pydantic v2, SQLAlchemy 2.x, Alembic, PostgreSQL; same layered structure as identity-service (routers, schemas, models, services, repositories, config, tests).

- Own database and own Alembic migration history. Never read or write another service's tables.

- Appointment: id (UUID), patient_id, provider_id, facility_id (UUID refs), starts_at and ends_at (UTC), status (enum: BOOKED, CHECKED_IN, COMPLETED, CANCELLED, NO_SHOW), reason_code (administrative, not clinical), cancellation_reason, version (optimistic lock), created_by, created_at/updated_at.

- Double-booking MUST be prevented in the database, not only by a pre-check: use a PostgreSQL exclusion constraint on (provider_id, tstzrange(starts_at, ends_at)) for active statuses, inside a transaction. Map the constraint violation to 409 conflict.

- Optionally ask Scheduling for advice via a mockable SchedulingClient; the database constraint stays the final authority.

- Status transitions are explicit (e.g. BOOKED to CHECKED_IN to COMPLETED; BOOKED to CANCELLED or NO_SHOW); invalid transitions return 409.

- Emit an AppointmentCreated / Rescheduled / Cancelled domain event through an outbox table (no broker yet) for the Notification service.

- Put patient-facing behaviour (book, reschedule, cancel) behind a configuration feature flag APPOINTMENTS_ENABLED: default false in .env.example, true in tests; when false these endpoints return a documented error.

- Migrations are additive only, and every migration has a working downgrade.

- Configuration from environment variables; commit .env.example with placeholders only. Never commit .env or secrets.

Part 3 - Endpoints (all under /api/v1; GET /health needs no authentication)

- POST /api/v1/appointments — roles: RECEPTIONIST, ADMIN — Book; 409 on overlap

- GET /api/v1/appointments/{id} — roles: RECEPTIONIST, DOCTOR, ADMIN — Get one

- GET /api/v1/appointments?patient_id&provider_id&date_from&date_to&status&limit&offset — roles: RECEPTIONIST, DOCTOR, ADMIN — Paginated search

- POST /api/v1/appointments/{id}/reschedule — roles: RECEPTIONIST, ADMIN — New time, same integrity rules, version check

- POST /api/v1/appointments/{id}/cancel — roles: RECEPTIONIST, ADMIN — Cancel with reason; frees the time

- POST /api/v1/appointments/{id}/check-in, /complete, /no-show — roles: RECEPTIONIST, DOCTOR, ADMIN — Status transitions

- Use the service port given in the README (suggested 8006; identity 8001, patient 8002, provider 8003, facility 8004, scheduling 8005 are taken).

- Verify the Identity service JWT locally (signature, exp, iss, aud, allowed algorithms) per the documented token contract. Map roles to this service's permissions server-side. No runtime calls to Identity and no auth bypasses.

- Error format consistent with identity-service: 401 not_authenticated, 403 forbidden, 404 not_found, 409 conflict, 422 validation. OpenAPI docs enabled.

Part 4 - Tests

- pytest + FastAPI TestClient with isolated test configuration; tokens minted in tests with a test-only secret.

- Cover: health; book / get / search / reschedule / cancel / status transitions success.

- Overlapping booking for the same provider (409); adjacent appointments allowed.

- CONCURRENCY: two simultaneous booking requests for the same slot against PostgreSQL produce exactly one success and one 409.

- Stale version on reschedule (409); invalid status transition (409); end before start (422).

- Cancelled appointment frees the slot for a new booking.

- Outbox row written in the same transaction as the booking.

- Feature flag OFF returns the documented error for book, reschedule and cancel.

- Missing, invalid or expired token (401); wrong role (403).

- Tests must not require production databases or external services (SQLite by default; PostgreSQL via TEST_DATABASE_URL for the concurrency test).

Part 5 - Pull-Request Readiness

- Add services/appointment-service/README.md (setup, env vars, migrations, run command with port, test, API table) and update the root README services table (Appointment = Implemented).

- Add appointment-service to the service matrix in .github/workflows/ci.yml in the same PR.

- Run and report with PASS/FAIL: ruff check, ruff format --check, pytest (SQLite), pytest with TEST_DATABASE_URL (PostgreSQL), alembic upgrade head -> downgrade base -> upgrade head, alembic check. Never claim tests passed if they were not run.

- Review the diff for secrets, debug code, unsafe logs, unrelated edits and missing migrations. Never log tokens, patient details or request bodies.

- Open a pull request against main using .github/pull_request_template.md, including checkpoint evidence and the rollback plan. Do not merge.

- Post the PR link and completion report as a comment on this Jira issue.

- If CI fails or a reviewer requests changes, fix on the same branch.

Scope and Constraints

- Implement only the Appointment Service. Do not start Encounter or Notification services.

- No real notifications; only the outbox event.

- Do not modify other services.

- No frontend, API gateway, Docker/Kubernetes or cloud deployment.

- No diagnosis, treatment or clinical decision logic. Synthetic data only. No real credentials.

- Never force-push main, merge the PR, or drop/delete persistent data.

Acceptance Criteria

- Plan comment posted on this issue and approved before implementation starts (CP1).

- services/appointment-service starts, GET /health returns 200, and all listed endpoints behave as specified.

- Database-level constraint prevents double-booking, proven by a concurrent test on PostgreSQL.

- Outbox events are written transactionally.

- Book, reschedule and cancel respect the APPOINTMENTS_ENABLED flag (default OFF).

- JWT verified per the Identity token contract; role checks enforced server-side on every protected endpoint.

- Automated tests cover success, 422, 404, 409, 401 and 403 cases and pass locally and in CI (CP2, CP3).

- appointment-service is in the CI matrix and CI is green.

- README.md, .env.example and root README update included; no secrets committed.

- Pull request opened against main with the completed PR template (including rollback plan) and linked on this issue (CP4 ready).

✂  COPY TO HERE

# After Devin opens the PR (for the trainer, not for Jira)

☐  Plan was posted and approved before code (CP1).

☐  Only services/appointment-service, the root README and the CI matrix changed.

☐  CI green, including the new appointment-service job (CP3).

☐  Concurrency test: two simultaneous bookings give one success and one 409.

☐  API checked via /docs: 201, 409, 401, 403, 404, 422 observed.

☐  Flag OFF disables booking; alembic downgrade/upgrade works.

☐  PR template complete, rollback plan credible; then approve and merge (CP4).

Full validation steps: Trainer Guide (11_Trainer_Guide_End_to_End_SDLC_with_Devin.docx), sections 4–10.