Appointment Service — Jira Story

Copy-paste ready  ·  Phase 6  ·  Smart Hospital & Patient Management System

# Before you paste

| Jira field | Value |
| --- | --- |
| Project | UST-HealthCare (KAN) |
| Work type | Task |
| Summary | Appointment Service - Endpoints, Tests and Pull-Request Readiness |
| Description | Everything between the two red markers below |
| Labels | Leave empty |
| Assignee | Leave empty |
| Priority | High (optional) |

- Jira → KAN → + Create → work type Task.

- Paste the Summary from the table above.

- Select everything between COPY FROM HERE and COPY TO HERE, copy, and paste it into Description.

- Check the endpoint list pasted as bullets (it is written as bullets so it pastes cleanly).

- Leave Labels and Assignee empty. Click Create (or create in To Do and move to Ready for Devin if that trigger is configured).

- Within ~1 minute: Devin → Automations → Events shows "Created KAN-n"; within 5–10 minutes Devin posts its plan on the ticket. Reply "Plan approved" once you have checked it.

✂  COPY FROM HERE  —  paste into the Jira Description

Objective

Build Phase 6 of the Smart Hospital & Patient Management System: the Appointment Service (booking lifecycle, rescheduling, cancellation and concurrency-safe booking integrity) as an independent FastAPI microservice under services/appointment-service, following the conventions of services/identity-service. Deliver working endpoints, automated tests and a review-ready pull request, following the governed workflow in docs/workflow/governed-sdlc.md.

Part 1 - Analysis and Plan (before editing code)

- Read AGENTS.md, Smart_Hospital_Repository_Rules.md, docs/workflow/governed-sdlc.md, the root README.md, services/identity-service and services/scheduling-service.

- Post a concise plan as a comment on this Jira issue BEFORE writing code: assumptions, files to add, API with roles per endpoint, data model and migration, concurrency approach, feature flag and rollback approach, dependencies, security implications and test plan.

- Then STOP and wait for a "Plan approved" reply before creating or editing any files.

Part 2 - Build

- Python 3.12+, FastAPI, Pydantic v2, SQLAlchemy 2.x, Alembic, PostgreSQL; same layered structure as identity-service (routers, schemas, models, services, repositories, config, tests).

- Own database and own Alembic migration history. Never read or write another service's tables.

- Appointment: id (UUID), patient_id, provider_id, facility_id (UUID refs), starts_at and ends_at (UTC), status (enum: BOOKED, CHECKED_IN, COMPLETED, CANCELLED, NO_SHOW), reason_code (administrative, not clinical), cancellation_reason, version (optimistic lock), created_by, created_at/updated_at.

- Double-booking MUST be prevented in the database, not only by a pre-check: use a PostgreSQL exclusion constraint on (provider_id, tstzrange(starts_at, ends_at)) for active statuses, inside a transaction. Map the constraint violation to 409 conflict.

- Optionally ask Scheduling for advice via a mockable SchedulingClient; the database constraint stays the final authority.

- Status transitions are explicit (e.g. BOOKED to CHECKED_IN to COMPLETED; BOOKED to CANCELLED or NO_SHOW); invalid transitions return 409.

- Emit an AppointmentCreated / Rescheduled / Cancelled domain event through an outbox table (no broker yet) for the Notification service.

- Put patient-facing behaviour (book, reschedule, cancel) behind a configuration feature flag APPOINTMENTS_ENABLED: default false in .env.example, true in tests; when false these endpoints return a documented error.

- Migrations are additive only, and every migration has a working downgrade.

- Configuration from environment variables; commit .env.example with placeholders only. Never commit .env or secrets.

Part 3 - Endpoints (all under /api/v1; GET /health needs no authentication)

- POST /api/v1/appointments — roles: RECEPTIONIST, ADMIN — Book; 409 on overlap

- GET /api/v1/appointments/{id} — roles: RECEPTIONIST, DOCTOR, ADMIN — Get one

- GET /api/v1/appointments?patient_id&provider_id&date_from&date_to&status&limit&offset — roles: RECEPTIONIST, DOCTOR, ADMIN — Paginated search

- POST /api/v1/appointments/{id}/reschedule — roles: RECEPTIONIST, ADMIN — New time, same integrity rules, version check

- POST /api/v1/appointments/{id}/cancel — roles: RECEPTIONIST, ADMIN — Cancel with reason; frees the time

- POST /api/v1/appointments/{id}/check-in, /complete, /no-show — roles: RECEPTIONIST, DOCTOR, ADMIN — Status transitions

- Use the service port given in the README (suggested 8006; identity 8001, patient 8002, provider 8003, facility 8004, scheduling 8005 are taken).

- Verify the Identity service JWT locally (signature, exp, iss, aud, allowed algorithms) per the documented token contract. Map roles to this service's permissions server-side. No runtime calls to Identity and no auth bypasses.

- Error format consistent with identity-service: 401 not_authenticated, 403 forbidden, 404 not_found, 409 conflict, 422 validation. OpenAPI docs enabled.

Part 4 - Tests

- pytest + FastAPI TestClient with isolated test configuration; tokens minted in tests with a test-only secret.

- Cover: health; book / get / search / reschedule / cancel / status transitions success.

- Overlapping booking for the same provider (409); adjacent appointments allowed.

- CONCURRENCY: two simultaneous booking requests for the same slot against PostgreSQL produce exactly one success and one 409.

- Stale version on reschedule (409); invalid status transition (409); end before start (422).

- Cancelled appointment frees the slot for a new booking.

- Outbox row written in the same transaction as the booking.

- Feature flag OFF returns the documented error for book, reschedule and cancel.

- Missing, invalid or expired token (401); wrong role (403).

- Tests must not require production databases or external services (SQLite by default; PostgreSQL via TEST_DATABASE_URL for the concurrency test).

Part 5 - Pull-Request Readiness

- Add services/appointment-service/README.md (setup, env vars, migrations, run command with port, test, API table) and update the root README services table (Appointment = Implemented).

- Add appointment-service to the service matrix in .github/workflows/ci.yml in the same PR.

- Run and report with PASS/FAIL: ruff check, ruff format --check, pytest (SQLite), pytest with TEST_DATABASE_URL (PostgreSQL), alembic upgrade head -> downgrade base -> upgrade head, alembic check. Never claim tests passed if they were not run.

- Review the diff for secrets, debug code, unsafe logs, unrelated edits and missing migrations. Never log tokens, patient details or request bodies.

- Open a pull request against main using .github/pull_request_template.md, including checkpoint evidence and the rollback plan. Do not merge.

- Post the PR link and completion report as a comment on this Jira issue.

- If CI fails or a reviewer requests changes, fix on the same branch.

Part 6 - Rollback path (this is a patient-facing change)

- Booking, rescheduling and cancelling affect patients directly, so the PR must define and rehearse a rollback path before review.

- In the PR "Rollback plan" section, state the rollback triggers: failed smoke test; error rate on appointment endpoints above the agreed threshold; any double booking, lost appointment, or patient data shown to the wrong role or written to logs (immediate rollback).

- Layer 1 - Feature flag: set APPOINTMENTS_ENABLED=false and restart; book/reschedule/cancel stop, reads keep working. Document the exact error returned.

- Layer 2 - Code revert: git revert -m 1 <merge-commit> on a new branch -> PR -> CI -> approval -> merge. Never force-push main.

- Layer 3 - Migration step-back: alembic downgrade -1 only if the schema breaks the previous code; state whether downgrade would lose appointment data, and never delete patient or appointment data without explicit authorization.

- Layer 4 - Data repair: any bad records written while live are fixed by a reviewed script in its own PR.

- Layer 5 - Close-out: Jira incident ticket, affected records noted, regression test added.

- Prove it: a test for flag OFF, and a recorded alembic upgrade head -> downgrade -1 -> upgrade head run in the completion report.

Scope and Constraints

- Implement only the Appointment Service. Do not start Encounter or Notification services.

- No real notifications; only the outbox event.

- Do not modify other services.

- No frontend, API gateway, Docker/Kubernetes or cloud deployment.

- No diagnosis, treatment or clinical decision logic. Synthetic data only. No real credentials.

- Never force-push main, merge the PR, or drop/delete persistent data.

Acceptance Criteria

- Plan comment posted on this issue and approved before implementation starts (CP1).

- services/appointment-service starts, GET /health returns 200, and all listed endpoints behave as specified.

- Database-level constraint prevents double-booking, proven by a concurrent test on PostgreSQL.

- Outbox events are written transactionally.

- Book, reschedule and cancel respect the APPOINTMENTS_ENABLED flag (default OFF).

- Rollback path (Part 6) is written in the PR and rehearsed: flag-OFF test passes and the migration downgrade/upgrade run is recorded.

- JWT verified per the Identity token contract; role checks enforced server-side on every protected endpoint.

- Automated tests cover success, 422, 404, 409, 401 and 403 cases and pass locally and in CI (CP2, CP3).

- appointment-service is in the CI matrix and CI is green.

- README.md, .env.example and root README update included; no secrets committed.

- Pull request opened against main with the completed PR template (including rollback plan) and linked on this issue (CP4 ready).

✂  COPY TO HERE

# How this story proves the governed workflow (for the trainer, not for Jira)

This story is the second-story validation run. The table maps each session objective to where it is covered and what evidence proves it.

| Session objective | Where it is covered | Evidence at the end |
| --- | --- | --- |
| 1. Convert a one-off AI-assisted story into a repeatable workflow | Section A below; docs/workflow/governed-sdlc.md; story template; playbook v2; PR template; CI | Workflow v1.0 merged (PR #8); this ticket built from the template |
| 2. Place each checkpoint and state what it verifies | Section B below; Parts 1, 5 and Acceptance Criteria of the story | One evidence link per checkpoint (Section D table) |
| 3. Define the rollback path for a patient-facing change | Part 6 of the story; Section C below | Rollback plan in the PR; flag-OFF test; downgrade/upgrade run |
| 4. Prove the workflow on a second story | Section D below | Evidence table complete; intervention log |
| 5. Reusable governed SDLC workflow, validated on a second story | Section E below | Zero unplanned interventions, or each one fixed in workflow v1.1 |

## A. From one-off to repeatable

The Patient Service (KAN-6) was built one-off: people stepped in eight times. Each intervention is now a written, versioned artifact, so this story should need none of them.

| One-off in KAN-6 | Repeatable artifact now |
| --- | --- |
| Story text written once in chat | Story template (this document) + Definition of Ready |
| Any created ticket started a paid session | "Ready for Devin" status as the trigger |
| Plan posted after coding started | Plan gate: Devin waits for "Plan approved" (playbook v2, Part 1) |
| Network, Jira and git access fixed mid-run | Environment baseline in governed-sdlc.md |
| Test results were Devin's own claim | CI on every PR (.github/workflows/ci.yml) |
| PR reviewed without a checklist | PR template with checkpoint evidence and reviewer checklist |
| Anyone could merge to main | Branch protection on main |
| No rollback written down | Part 6 rollback path, mandatory for patient-facing changes |

## B. Checkpoints — where each sits and what it verifies

| # | Placed at | Verifies | In this story |
| --- | --- | --- | --- |
| CP0 | Jira: To Do → Ready for Devin | Story complete: all sections, testable criteria, scope limits, synthetic data | This document, pasted whole |
| CP1 | Devin session, before any code | Plan fits architecture, roles, data model, concurrency, flag and rollback | Part 1: plan comment + "Plan approved" |
| CP2 | Devin session, before the PR | Tests, lint, format, migrations up/down, diff review | Part 5: PASS/FAIL report |
| CP3 | GitHub, every PR push | Independent clean-machine re-run + secret scan | Part 5: service added to CI; CI green |
| CP4 | GitHub PR review | Correctness, auth, no sensitive logs, migration safety, rollback plan | Part 5 + 6: PR template completed |
| CP5 | Before switching the flag ON | Smoke test, flag default OFF, rollback rehearsed | Part 6: flag-OFF test + downgrade run; local smoke |

Rule: a failed checkpoint sends the work back one stage, never forward. A rollback re-enters as a new PR and passes CP3 and CP4 again.

## C. Rollback path for this patient-facing change

| Layer | Action | Who decides |
| --- | --- | --- |
| 1. Feature flag | APPOINTMENTS_ENABLED=false, restart | Release owner |
| 2. Code revert | git revert -m 1 <merge-commit> → PR → CI → merge | Release owner + reviewer |
| 3. Migration step-back | alembic downgrade -1 only if needed; no data deletion without authorization | Tech lead |
| 4. Data repair | Reviewed script in its own PR | Tech lead + data owner |
| 5. Close-out | Incident ticket, regression test, workflow fix | Ticket owner |

Live rehearsal in the session: set the flag OFF → booking returns the documented error; run alembic downgrade -1 then alembic upgrade head on the local database.

## D. Second-story proof — evidence and intervention log

- Built from: KAN-6 Patient Service.  Validated on: this Appointment story — a different domain (booking lifecycle, concurrency, events) and directly patient-facing.

- Rule: run the workflow unchanged. Every human action must happen at a named checkpoint; anything else is logged below as a workflow defect.

- Fix defects in the workflow, not the story: update docs/workflow/governed-sdlc.md (version bump) through a PR.

| # | Expected evidence | Actual evidence (link) | PASS / FAIL |
| --- | --- | --- | --- |
| CP0 | Ticket complete, moved to Ready for Devin |  |  |
| CP1 | Plan comment before code + "Plan approved" |  |  |
| CP2 | Completion report with PASS/FAIL for every command |  |  |
| CP3 | CI green including appointment-service job |  |  |
| CP4 | Approved review; template complete; rollback plan present |  |  |
| CP5 | Smoke test; flag-OFF works; downgrade/upgrade works |  |  |

| Time | Unplanned intervention | At a checkpoint? | Workflow fix (v1.1) |
| --- | --- | --- | --- |

## E. Outcome: reusable governed SDLC workflow, validated on a second story

- The workflow is validated when all six evidence rows are PASS and the intervention log is empty — or every entry has a merged workflow fix.

- Compare with KAN-6: eight unplanned interventions then; the target here is zero.

- Record the result in the governed-sdlc.md change log (v1.0 validated, or v1.1 with the fixes) so the next story starts from the proven version.

# After Devin opens the PR (for the trainer, not for Jira)

☐  Plan was posted and approved before code (CP1).

☐  Only services/appointment-service, the root README and the CI matrix changed.

☐  CI green, including the new appointment-service job (CP3).

☐  Concurrency test: two simultaneous bookings give one success and one 409.

☐  API checked via /docs: 201, 409, 401, 403, 404, 422 observed.

☐  Flag OFF disables booking; alembic downgrade/upgrade works.

☐  PR template complete, rollback plan credible; then approve and merge (CP4).

Full validation steps: Trainer Guide (11_Trainer_Guide_End_to_End_SDLC_with_Devin.docx), sections 4–10.